## Slide 1
PSU Fabric Environment for Hotfix Readiness
Dev • SIT • PSU • Prod operating model for controlled, low-risk hotfix delivery
DEV
SIT
PSU
PROD
✓
Purpose
Create a pre-production safety lane for urgent production fixes, with controlled validation, fast approvals and clear deployment boundaries.
⚡
Outcome
Hotfixes can be tested against production-like Fabric configuration before final deployment to Prod.
MMHCI Data Integration Hub | Fabric Hotfix Framework | 1

## Slide 2
Why PSU is required for Fabric hotfixes
Current gaps when hotfixes are tested only in Dev/SIT before Prod
!
Production risk
Hotfixes may behave differently in Prod due to capacity load, workspace permissions, connections, pipeline schedules and data volume.
Δ
Dev/SIT mismatch
Dev is frequently used for active build work, while SIT validates integration; neither should become the final hotfix rehearsal lane.
↺
Recovery concerns
Branch switching, Git sync and Lakehouse item behavior can impact visibility of artifacts if change control is not tight.
Key risks addressed by PSU
Uncontrolled emergency fixes
Unclear branch promotion
Capacity contention
Manual deployment drift
Dataflow/pipeline regressions
★
Architectural principle
PSU should be treated as a controlled pre-production safety environment: close enough to Prod for validation, separate enough from Dev/SIT to avoid disruption.
MMHCI Data Integration Hub | Fabric Hotfix Framework | 2

## Slide 3
Target environment topology
Four-environment model for Fabric delivery and hotfix management
DEV
Build, experiment, unit validate
SIT
Integration testing & E2E checks
PSU
Pre-prod hotfix rehearsal
PROD
Business production
Workspace
Git Branch
Data Scope
Capacity
DEV
develop / feature
Synthetic + dev sample
Dev capacity
SIT
release / sit
Integrated test data
SIT/dev-shared or dedicated
PSU
hotfix / preprod
Prod-like masked/config-aligned
Prefer isolated or guarded shared
PROD
main / prod
Production
Prod capacity
MMHCI Data Integration Hub | Fabric Hotfix Framework | 3

## Slide 4
DevOps framework for Fabric hotfix delivery
A controlled branch, approval and deployment pattern across Dev, SIT, PSU and Prod
1
1. Incident / Defect
Identify prod issue, classify severity and impact
2
2. Hotfix Branch
Create hotfix branch from prod-approved baseline
3
3. Dev Build
Fix notebook/pipeline/dataflow, unit validate
4
4. SIT Smoke
Run integration checks where dependencies exist
5
5. PSU Rehearsal
Deploy hotfix to PSU with prod-like config
6
6. Prod Release
Approved deployment with rollback plan
G
Minimum control gates
PR approval • deployment approval • release notes • validation evidence • rollback decision
A
Automation expectations
ADO/Fabric deployment pipeline • parameterized configs • environment-specific connections • run history
MMHCI Data Integration Hub | Fabric Hotfix Framework | 4

## Slide 5
Infrastructure requirements and capacity model
What PSU needs to be production-like without overloading Dev/SIT
•
Fabric workspace
Dedicated PSU workspace with controlled access and Git integration
•
Connections
Separate PSU connections for Dataverse/GCS/SFTP/Key Vault where applicable
•
Lakehouse
PSU Lakehouse item with matching folder/table structure and masked prod-like data
•
Monitoring
Run history, alerts, data quality checks and deployment evidence
Capacity options
Option A Shared Dev Capacity
Lower cost; requires throttling, scheduling and strict usage guardrails.
Option B Dedicated PSU Capacity
Higher isolation, better reliability; higher cost and admin overhead.
Option C Temporary Scale-up
Increase capacity during PSU windows; optimize cost and performance.
Option D Scheduled Capacity
Pause/resume or scheduled workload windows for predictable cost control.
R
Recommended position
Start PSU on guarded shared Dev capacity for initial hotfixes, then move to dedicated or scheduled capacity if concurrency/performance risk increases.
MMHCI Data Integration Hub | Fabric Hotfix Framework | 5

## Slide 6
Technical enablement and capabilities
Capabilities required to make PSU useful, repeatable and safe
✓
Parameterized deployments
Workspace, Lakehouse, connection and folder paths externalized by environment.
✓
Metadata-driven pipelines
Control tables drive source path, file pattern, target path, write mode and execution status.
✓
Quality checks
Row count, schema validation, join-key checks and failed record capture before Prod promotion.
✓
Data protection
Masked/synthetic PSU data; no unnecessary Prod data exposure.
✓
Observability
Pipeline run logs, Function App logs, Fabric run history and alerting.
✓
Rollback readiness
Previous version branch/tag, redeploy steps and data recovery process documented.
C
Readiness checklist
PSU workspace created • Git connected • capacity assigned • access granted • connections validated • smoke-test pipeline passed
MMHCI Data Integration Hub | Fabric Hotfix Framework | 6

## Slide 7
Shared Dev capacity for PSU: clear pros and cons
Assessment if PSU workspace is added under the same Fabric capacity currently used by Dev
MMHCI Data Integration Hub | Fabric Hotfix Framework | 7
DEV
→
PSU
→
PROD
Decision: Shared Dev capacity is acceptable for a controlled short-term PSU setup, but it requires strict scheduling and monitoring guardrails.
+
Pros
Fastest option without new capacity procurement
Lower initial cost for urgent hotfix validation
Simpler administration while model matures
Good for low-volume smoke tests and short validation windows
!
Cons / Risks
Dev workloads may impact PSU validation reliability
Hotfix runs can compete with active development
Throttling can create misleading performance results
Weaker isolation than dedicated pre-prod capacity
Recommendation
Use shared Dev capacity only as a short-term enablement path. Move PSU to dedicated or scheduled capacity once hotfix volume, concurrency or business criticality increases.

## Slide 8
Guardrails if PSU uses the Dev Fabric capacity
Minimum controls to make shared-capacity PSU safe and credible
MMHCI Data Integration Hub | Fabric Hotfix Framework | 8
1
Dedicated PSU workspace
Separate workspace, naming convention, access groups and Git branch alignment.
2
Controlled run windows
Schedule PSU validation away from heavy Dev refreshes, dataflows and notebook jobs.
3
Capacity monitoring
Track CU usage, throttling, failed refreshes and duration during each hotfix rehearsal.
4
Promotion evidence
Capture run history, row counts, schema checks, smoke-test results and rollback notes.
Decision rule
Low hotfix volume
Shared Dev capacity is acceptable with guardrails.
Frequent/critical hotfixes
Use dedicated PSU capacity or scheduled scale-up.
Performance-sensitive validation
Avoid shared capacity; isolate PSU workload.